## Slide 1: BHCal Test Stand
Eric J. Mannel
Nov 7, 2025

## Slide 2: Current Status
New ESR for the High Bay and HCal Lab has been approved
  Changes in procedures, most notable is breaker throwing now PP1
  Additional documentation on equipment (Eric/Sean)
  Everyone working will need to sign on to the new ESR
Major work included:
  Reorganizing the AC in the rack
  Documentation
  Electrical inspection
I will try and bring the rack back online Monday

## Slide 3: Current Status
LED Driver Board
  5 boards have been assembled
  Still need to be tested
HGCROC to UUMC connector interfaces are being assembled, 5 boards. Should be completed next week.
We can consider using the iHCal tiles in the old sPHENIX prototype for R&D
  Stored inside, so not the same issues as the oHCal tiles
  Will need assistance in removing the tiles and

## Slide 4: Fibers for BHCal Prototype
Need 5 bundles
Each bundle provides 24 fibers(??)
Total of 80 fibers required
Have 4 bundles in the iHCal prototype, still need to be removed
Unsure what happened to the fibers from the oHCal: In High Bay?