## Slide 1: Software and Simulation Planning
In 2024, we defined preTDR readiness for software and simulations with the collaboration—and successfully met those goals. In 2025, we renewed our priorities at the Frascati Collaboration Meeting, with many topics under our charge already reaching an advanced stage and positioning us well for the next phase.
Strong emphasis is placed on coordination with Physics WGs on simulation targets, reconstruction.
Surveys of DSCs allowed us to have a clear picture for ongoing and planned work.
Statement of Software Principles: We will provide a production-ready software stack throughout the development:
We will not separate software development from software use and support.
We are committed to providing a software stack for EIC science that continuously evolves and can be used to achieve all EIC milestones.
We will deploy metrics to evaluate and improve the quality of our software.
We aim to continuously evaluate, adapt/develop, validate, and integrate new software, workflow, and computing practices.
Our advanced software and large-scale simulations serve as the backbone of the preTDR and Early Science Program efforts. We are coordinating effectively with the DSCs and PWGs, aligning our priorities with the deliverables and milestones of the EIC Project.

## Slide 2: Streaming Computing Milestones
Compute-Detector Integration:
  Joint deliverables between DAQ and computing to develop integrated systems for detector readout, data processing, and ultimately physics analysis.
  Key role of AI(/ML): Empowering data processing and enabling autonomous experimentation and control.
FY28Q1 Deliverables:
  Fully functional testbed for streaming orchestration,
  Autonomous calibration workflow for one detector system,
  AI/ML-empowered streaming reconstruction.
FY25 | FY26 |  | FY27 | FY28 |  | FY29 |  | FY30 | FY31 |  | 
PicoDAQ |  | MicroDAQ | MiniDAQ |  | Full DAQ-v-1 |  | Production DAQ |  |  |  | DAQ
Streaming Orchestration |  |  |  |  | Streaming Challenges |  |  |  |  |  | 
AI-Empowered Streaming Data Processing |  |  |  |  | Analysis Challenges |  |  |  |  |  | Computing
 |  |  |  |  |  | Distributed Data Challenges |  |  |  |  | 
AI-Driven Autonomous Calibration |  |  |  |  | AI-Driven Autonomous Alignment, Calibration, and Control |  |  |  |  |  | AI

## Slide 3: (pre)TDR Priorities
In alphabetical order
Production Provide the simulation campaigns to finalize the ePIC detector design and validate its physics performance, enhance integration of Rucio within detector and physics analysis workflows, and automate production workflows.
Streaming Orchestration Define and test the interface between DAQ and computing to mitigate risks in the integrated DAQ-computing system. As part of the integration, test develop and deliver a functional testbed that validates a workflow management system for the autonomous calibration of a detector subsystem.
Reconstruction Coordinate the effort to address gaps in reconstruction. Work toward a holistic reconstruction approach, such as particle identification that integrates information from calorimeters, Cherenkov detectors, and time-of-flight systems.
Simulation Implement and operate a workflow between detector and simulation experts to track the status of the comparison between the simulation design and the engineering design, and to resolve any discrepancies in a timely and systematic manner.
Analysis Tools Review analysis workflows and requirements with the Physics WGs to enhance reconstruction algorithms and simulation output, and to identify priorities for the development of the analysis model and tools for ePIC.

## Slide 4: Review Recommendations
In alphabetical order
Data Develop a data management and lifecycle plan that addresses the AI readiness of the ePIC experiment, supports multimodal data (including metadata), and ensures the reproducibility and reusability of both data and analysis workflows.
Workforce Foster a developer community within ePIC and support the careers of scientists focused on software & computing.
ECSAC Recommendation: We recommend the ePIC to continue engaging the institutes (including the host labs) to identify possible additional contributions for SW&C developments and operations. We expect to hear about the level of engagement of the institutes and the success in addressing resource gaps at the next ECSAC meeting.
ECSAC Recommendation: We recommend the ePIC collaboration and the host labs to start developing a data management and lifecycle plan, agreed with the Funding Agencies.

## Slide 5: Other Priorities
In alphabetical order
AI at Scale Coordinate and support AI development within ePIC. Use the integration of AI into simulation, reconstruction, and analysis workflows as a primary success metric. Provide MLOps infrastructure and support.

## Slide 6: Priorities
In alphabetical order
Production Provide the simulation campaigns to finalize the ePIC detector design and validate its physics performance, enhance integration of Rucio within detector and physics analysis workflows, and automate production workflows.
Streaming Orchestration Define and test the interface between DAQ and computing to mitigate risks in the integrated DAQ-computing system. As part of the integration, test develop and deliver a functional testbed that validates a workflow management system for the autonomous calibration of a detector subsystem.
Reconstruction Coordinate the effort to address gaps in reconstruction. Work toward a holistic reconstruction approach, such as particle identification that integrates information from calorimeters, Cherenkov detectors, and time-of-flight systems.
Simulation Implement and operate a workflow between detector and simulation experts to track the status of the comparison between the simulation design and the engineering design, and to resolve any discrepancies in a timely and systematic manner.
Analysis Tools Review analysis workflows and requirements with the Physics WGs to enhance reconstruction algorithms and simulation output, and to identify priorities for the development of the analysis model and tools for ePIC.
Data Develop a data management and lifecycle plan that addresses the AI readiness of the ePIC experiment, supports multimodal data (including metadata), and ensures the reproducibility and reusability of both data and analysis workflows.
AI at Scale Coordinate and support AI development within ePIC. Use the integration of AI into simulation, reconstruction, and analysis workflows as a primary success metric. Provide MLOps infrastructure and support.
Workforce Foster a developer community within ePIC and support the careers of scientists focused on software & computing.

## Slide 7: Planning
ECSAC Recommendation We recommend the ePIC collaboration to establish a multi-year plan for SW&C, focusing
on the deliverables for the next three years. Such a plan should be presented at the next ECSAC meeting in Fall 2026.
Proposed Next Steps
Feedback on Priorities
  Review the list of software & computing priorities on slide 6.
  Identify any critical items that may be missing or need revision.
  Specify any WG-specific priorities that require additional emphasis or coordination.
Three-Year Outlook
  Provide item describing where your WG expects software & computing efforts to be over the next three years.
    Focus on anticipated milestones and the infrastructure or tools required to achieve them.
Would it be possible to prepare this in time for the ePIC Software & Computing meeting on January 14?
The input can be preliminary. We will iterate on this with the DSCs and PWGs.