## Slide 1: preTDR Priorities for 2026
Production Provide the simulation campaigns with background to finalize the ePIC detector design and validate its physics performance, roll out Rucio as the default system for finding and accessing simulation data, and automate production workflows.
Streaming Orchestration Define and test the interface between DAQ and computing to mitigate risks in the integrated DAQ-computing system. As part of the integration, test develop and deliver a functional testbed that validates a workflow management system for the autonomous calibration of a detector subsystem.
Reconstruction Coordinate the effort to address gaps in reconstruction. Work toward a holistic reconstruction approach, such as particle identification that integrates information from calorimeters, Cherenkov detectors, and time-of-flight systems.
Simulation Implement and operate a workflow between detector and simulation experts to track the status of the comparison between the simulation design and the engineering design, and to resolve any discrepancies in a timely and systematic manner.
Workforce Foster a developer community within ePIC and support the careers of scientists focused on software & computing.
On December 10, we launched a discussion of the (pre)TDR priorities. We also followed up on an ECSAC recommendation by initiating the development of a multi-year roadmap for Software & Computing. The discussion continued during our meeting on January 14 and at the collaboration meeting. Today, we will review the status of the discussion and define the next steps.
We have reached a level of complexity in simulation production that necessitates a workflow management system (WFMS). We have decided to use PanDA for our current simulation productions. This decision will be revisited in FY28, when we evaluate WFMS options for streaming orchestration and select one.

## Slide 2: Additional Priorities for 2026
Data Develop a data management and lifecycle plan that addresses the AI readiness of the ePIC experiment, supports multimodal data (including metadata), and ensures the reproducibility and reusability of both data and analysis workflows.
ECSAC Recommendation: We recommend the ePIC collaboration and the host labs to start developing a data management and lifecycle plan, agreed with the Funding Agencies.
Priority: We are finalizing the DAQ-computing interface need to determine whether there are requirements related to AI readiness.
AI at Scale Coordinate and support AI development within ePIC. Use the integration of AI into simulation, reconstruction, and analysis workflows as a primary success metric. Provide MLOps infrastructure and support.
Priority: We have many prototypes for AI approaches and need to integrate them into software and simulation productions.
Analysis Tools Review analysis workflows and requirements with the Physics WGs to enhance reconstruction algorithms and simulation output, and to identify priorities for the development of the analysis model and tools for ePIC.
Priority: With substantial progress in analysis prototyping, it is timely to discuss analysis requirements for Software & Computing.
Topic in AI Workfest
Topic in AI Workfest

## Slide 3: Proposed Goals for the first half of 2026
Support the EIC project and ePIC Technical Design:
  Close the design loop with ePIC simulations
  Advance the pTDR in preparation for CD-2
    Respond to review recommendations
Complete the Early Science whitepaper
Progress in developing a multi-year plan for ePIC Software and Computing
Begin submissions to the NIMA Special Issue
Slide from John

## Slide 4
Close the Design Loop with ePIC Simulations
Complete the pTDR for CD-2
Technical Coordination
Software and Computing
Physics Analysis
Validate ePIC simulation geometry
Design optimization studies
Simulation campaigns with backgrounds
Rucio (data) and PanDA (workflow)
AI at scale
Reconstruction (PID/PF) and Analysis tools and workflows
Holistic reconstruction (electron finder)
Review baseline changes
pTDR editorial process
Verify subsystem performance by simulation
Apply to physics performance the electron finder, particle flow, PID reconstruction, muon reconstruction
Slide from John
Targeted simulation studies at all levels: detector -> reco -> physics

## Slide 5
Complete the Early Science whitepaper
Technical Coordination
Software and Computing
Physics Analysis
March benchmark simulation campaign
Reconstruction and Analysis tools and workflows
Verify subsystem performance by simulation
Review Early Science document, collaboration review.
Performance for targeted Early Science physics measurements
Author the Early Science document
Slide from John

## Slide 6
Software and Computing Multi-Year Plan
Technical Coordination
Software and Computing
Physics Analysis
Multi-year plan for S&C
Data management and lifecycle plan
Streaming orchestration
Demonstrators and testbed commissioning plan
Slide from John

## Slide 7
NIMA Special Issue
Technical Coordination
Software and Computing
Physics Analysis
Validate ePIC simulation geometry
Design optimization studies
Organize the Streaming Computing Model contribution
Additional contributions?
Reconstruction (PID/PF) and Analysis tools and workflows
Holistic reconstruction (electron finder)
Organize contributions from DSC’s based on pTDR
Organize the ePIC Performance contribution
Organize the Early Science contribution
Organize the PWG contributions
Slide from John

## Slide 8: Immediate Next Steps
Update WG charge and priorities (February).
Write up three-year outlook for each WG (March and April).
  This will define our deliverables.
SCC and TIC:
  Define workflow for geometry validation (ongoing)
  Simulation productions for detector studies (ongoing, targeted discussions with DSCs)
SCC and PAC:
  Plan for March campaign (ongoing, yesterday’s PAC meeting, focus of next week’s meeting).
  Review reconstruction priorities (ongoing, focus of next week’s meeting).
Meeting Schedule
02/11 Joint Meeting with PWGs
02/18 Software News
02/25 Hydra
03/04 Software News
03/11 PanDA
In Preparation: Mini Workshops on Discoverable Software, Heterogeneous Computing, and Reusability.