## Slide 1: Stefan Bathe, Murad Sarsour
BHCal Meeting
2026-03-13

## Slide 2: NIMA Special Issue
NIMA Special will open March 2026
  Open through October 2026
  Coordinators to act as Guest Editors
  Goal of the issue is a comprehensive overview of ePIC
  Contributions will undergo peer review
Plan to publish a super-set of the material prepared for the pTDR
  Subsystem technical papers derived from pTDR
  Physics performance paper spin-off from pTDR (full EIC)
  BSM+EW Physics Paper (full EIC)
  Early Science whitepaper
  Expanded Physics Papers from Early Science appendices
  Streaming Computing Model
Publications will be Open Access
This Special Issue will be an important tool to communicate to the NP community the depth, breadth and excitement for EIC science.
Planning for submissions in ~July-September time frame
From John Lajoie’s 1/20
GM presentation

## Slide 3: NIMA: Silvia’s 3/11 email
The DSC contributions are expected to be a substantial component of the effort. Please, discuss the matter within your DSCs and prepare 1 slide that presents the paper-planning of your DSC. Send me these slides by April 10th. At the TIC meeting on April 20th we will analyze and comment together about the merging planning.

## Slide 4: Test Beam
FNAL email soliciting FTBF requests for this fall (Sep-Dec)
A year ago we were planning for this, but then didn’t pursue this since FTBF was down and unlikely to come back, and alternatives (CERN) seemed prohibitively expensive
Thinking now:
  Would make sense if we could test final read-out (CALOROC) in streaming mode
    Question to Norbert/Martin/Eric: how close is H2GCROC to that
  TB not justified to simply test read-out of individual tiles (difference to sPHENIX)
  At this point, it would be difficult to be ready for this by the fall
  BNL support is difficult right now given the ongoing restructuring now that sPHENIX has ended

## Slide 5: Reviews
CD3 Planning
  FDR: Forward EM Calorimetry – September 2026  combine with Barrel HCAL and LFHCAL?
  FDR: Barrel HCAL – October 2026  combine with Forward EMCal and LFHCAL?
CD2
  Advance the pTDR in preparation for CD-2
    Respond to review recommendations (for us: sort out procurement of spare tiles)
  CD2 IPR (Independent Project Review) and ICR (Independent Project Review) in Fall 2026?