## Slide 1: ASIC & Discrete Internal Reviews
Fernando Barbosa (JLab)
April – May 2026

## Slide 2
ASIC & Discrete Readout Internal Reviews
Goals of the reviews:
  Provide a comprehensive assessment of the ASICs and Discrete Readout from design to production
    Specifications & Requirements - frontend, processing, interfaces, power and packaging (including form factors where applicable).
    Digital Interfaces - commands & controls
    Status & Steps to Completion - with schedule and to include testing/validation with detectors
    Production Outlook - to include final production review, production timeline and QA/QC testing
    Documentation - Functionality (e.g. User’s Manual/Spec sheets) and QA/QC Plans, and with planned availability for FEB final designs and Engineering Articles, bump/wire bonding.
Review Schedule:
    EICROC - 1 April 2026
    ALCOR - 22 April 2026
    SALSA - 6 May 2026
    CALOROC - 13 May 2026
    FCFD - 20 May 2026
    Discrete - 27 May 2026

## Slide 3
ASIC/Discrete Production Schedule
 | Fabrication Start | Funding
Discrete | May 2028 | DOE
CALOROC | November 2027 | In-Kind
EICROC | November 2027 | In-Kind
FCFD | May 2028 | DOE
FCFD Variant | May 2028 | DOE
ALCOR | March 2028 | In-Kind
SALSA | July 2029 | In-Kind