## Slide 1
Electronics and DAQ WG Meeting (5/28/26)
Introduction / Agenda
Results of MPGD RDO discussions:
  Endcap channel counts have reduced. Each endcap has 40 FEBs, and can be served by a single DAM board  No RDO’s for endcap MPGDs
  Generic RDO costs now include assumptions for enclosure and “baseboard” to house 4 RDO’s each.
    This increases the cost of all systems using Generic RDO
    Based on updated costs, the difference (for Cymbal and outer Barrel) between the two schemes is small enough that it could be absorbed assuming less integration labor required to implement Generic RDO. The decision is then left to MPGD group (I am expecting no RDO?)
Update on GTU / FLX-155 test stand progress
  Test stand at BNL
  GTU setup
  FLX-155 connected and talking to computer. Still using 2u computer with lid off…
Update on ASIC review progress
Space Allocations MAP for South Platform – Steve Titus
Data Rates & Limits Summary – Jeff Landgraf

## Slide 2: ASIC Internal Reviews
ASIC Peer Reviews - https://indico.bnl.gov/category/720/
  4/1 – EICROC
  4/22 – ALCOR
  5/6 – SALSA
  5/13 – CALOROC
  4/20 – FCFD
  4/27 – Discrete (Postponed)
Reviews going well
  The details and documentation of the designs has progressed significantly
  Some inconsistencies with schedule (frequently due to including an unexpected final iteration as part of the “plan”)
  Some unfinished ideas regarding finalization of digital design (data formats, to be completed ideas regarding feature extraction in SALSA, CALOROC 1a/1b decision)
  Goal is to get full overview of the operation / development of the ASICs for ePIC
    Astropix / Timepix also need a detailed discussion with DAQ / Electronics group regarding detailed functionality.
    Need to continue these discussions with SVT based detectors.
    Need to continue refining plans for polarimetry
  Plan is for Fernando to organize a single report describing results of all 6 internal reviews. Notes / recordings are available on indico