TOF simulation task list and members

|  | BTOF | FTOF | Target |
| --- | --- | --- | --- |
| Software development |  |  |  |
| Detector implementation | Tommy | Honey (+Tommy) | As needed |
| EICRECON development | Tommy | Honey | As needed |
| Validation study |  |  | As needed |
| Performance study |  |  |  |
| PID Performance study |  | Abdelghani | ~ Oct. |
| Hit rate study | Zakaria | Honey | ~ Oct. |
| Tracking performance study | Ayuki |  | ~ Oct. |
| Material budget study |  | Abdelghani | ~ Oct. |
| Physics performance study |  |  | Tentative results by Oct. |

Detector/EICRecon: Comments from Andy, need to update structure as the design updated

Validation study: We need to validate EICrecon output after full digitization implemented

PID performance study: Then, reassess everything with updated geometry and EICRecon

Originally, our studies were done without EICRecon

Hit rate study: Just need to finalize current study, possible co-work with tracking people

Tracking performance study: Extend current study to FTOF, tracking performance with/without TOF

Material budget study: Just complete current study, then need to estimate inner tracker cabling effect to TOF

Physics performance study: Assess the physics sensitivity improvement by TOF, need to know what is the good benchmark? May be some SIDIS process