TOF simulation task list and members
	
	BTOF
	FTOF
	Target

	Software development

	Detector implementation
	Tommy
	Honey (+Tommy)
	As needed

	EICRECON development
	Tommy
	Honey
	As needed

	Validation study
	
	
	As needed

	Performance study

	PID Performance study
	
	Abdelghani
	~ Oct.

	Hit rate study
	Zakaria
	Honey
	~ Oct.

	Tracking performance study
	Ayuki
	
	~ Oct.

	Material budget study
	
	Abdelghani
	~ Oct.

	Physics performance study
	
	
	Tentative results by Oct.



Detector/EICRecon: Comments from Andy, need to update structure as the design updated

Validation study: We need to validate EICrecon output after full digitization implemented

PID performance study: Then, reassess everything with updated geometry and EICRecon
Originally, our studies were done without EICRecon

Hit rate study: Just need to finalize current study, possible co-work with tracking people

Tracking performance study: Extend current study to FTOF, tracking performance with/without TOF

Material budget study: Just complete current study, then need to estimate inner tracker cabling effect to TOF

Physics performance study: Assess the physics sensitivity improvement by TOF, need to know what is the good benchmark? May be some SIDIS process


