Facility News

CSI proposals for HPC computing time:

- 20 of 24 proposals advanced to scientific review (17 IC and 3 KNL)

- 3 are incomplete/pending waiting further input

- deadline for proposals 1/12/18, but has not been formally closed yet

- allocations TBA beginning mid-February

Future Clusters:

IC cluster (expansion phase-2)

- +36 nodes:  2 Intel Xeon E5-2695 v4 (Broadwell), 2 Nvidia P-100 (Tesla)

- ETA mid-March

- planning next expansion (phase-3) by 54 nodes

LQCD cluster

- 64 nodes:  2 Intel Xeon Gold 6150 Processor (Skylake), EDR interconnect

- order just placed, no ETA yet

HTC cluster (shared)

- available to NP, HEP, CSI and others

- access via HTCondor (general queue-like approach)

- already discussing operations details internally (updates later this month)

PHENIX dCache upgrade status

- hardware has been installed

- pnfs database replicated and migrated to chimera

- dcache upgrade in progress ETA by March

HPSS

- STAR tape stuck in drive required a 10 minute interruption to reboot drive and servers

- ATLAS aggressive staging led to 3 robot failures (each replaced within a few hours time)

- STAR tape purchase (ETA two weeks)

RACF Linux Farm Fabric news:

RHIC purchase (34 R740XD 10GbE) newly added in production

ATLAS purchase (90 R640 1GbE) failed our QA (about 1/3 nodes have critical NMI)

- tested swapping the 1GbE NIC on 10 of the ATLAS hosts and this fixes the NMI errors

- these fixed nodes are now in production for Belle II

- DELL is sourcing parts to replace remaining 80 NIC (ETA is 2 weeks)

Network operations

- completed network provisioning for new ATLAS/RHIC purchase and PHENIX dCache

- Arista 7508R chassis installed, migrating ATLAS dCache/Ceph off the s710 ETA 2 weeks

- replacement of legacy s805 and s780/s781 switches serving subnet 6 and 10.42.34.x

- replacement of legacy s246 switch serving subnet 59 ETA March

- Arista network for Simons Foundation received and ready for the new project ETA March

- ongoing cleanup of legacy 1 GbE copper uplinks throughout BCF/RCF/CDCE areas

General Services

- upgraded ssh gateways and NX servers

- GPFS suffered a triple disk failure, but the data is replicated and recovered

An update on CVMFS provisioning

- rplay60.rcf.bnl.gov (play currently setup as a write host)

- /cvmfs/sdcc.bnl.gov/ is rw, and /cvmfs/{others}/ is ro

- write, touch within 3 levels deep, then sync will occur every 20 minutes

- /cvmfs/sdcc.bnl.gov/{star,phenix,lbne,etc…} subdirectories belonging to experiments

- FS permissions/owners manage accessibility

- possible to expand to other groups if there is interest

- Will and JD can set up subdirectories  <willsk@bnl.gov> <jd@bnl.gov>

CSI clusters

- IC and KNL have been stable

AOB