Facility News and Announcements

CSI proposals – 20 proposals have been advanced to scientific review, 9 have been approved.

Still to be closed, time has been extended for any more new proposals.

Technology Meetings to be held as well every 1-2 months.

See slides posted on agenda.

PHENIX dCache upgrade status

Currently testing on version 1.912 on SL6. Will be further tested on versions 2.2 and version 2.16
Later to be tested on SL7.

There were some issues in updating the database schema while testing but has been resolved now.

Upgrade will involve a day or two for dCache maintenance, with freezing of writing to the pools.

This will be followed by the Linux Farm upgrade, planning to be kept before the Quark Matter conference in May.

RACF Linux Farm

AFS has released patches for version 7.4. The STAR processor farm interactive nodes wil be rebooted, will resolve the issues in the STAR nodes regarding the Meltdown/Spectre issues.

Testing OS upgrade for the BNL ATLAS shared T3 interactive and batch nodes to SL 7.3 in March.

RACF/SDCC Network Operations

RHIC Migration, ATLAS Dcache Migration – Status Reports

See slides posted on agenda.

General Services

Upgrade of the PHENIX Database servers - installation and configuration.

Maintenance on the RCF Mail server to be scheduled next week for security patches and updates.

CSI Clusters

Around 20 proposals have come in, 6 were allocated – most users need to request for the SDCC accounts.

Had scheduled downtime on IC/KNL submit nodes due to recent changes in network connectivity.

Gitea Testbed

Gitea Testing Instance
https://git.racf.bnl.gov/gitea/

Currently being tested wirh RACF/SDCC accounts, probably will be replaced with Single Sign On authentication.

Git Integration with JIRA?

See slides posted on agenda.

HPSS Overview

See slides posted on agenda.
Questions – Can Institutional Cluster have access to HPSS – needs to be discussed.

AOB

Single Sign On issues concerning the SPHENIX wiki. Currently only can be accessed by ITD local accounts.