Facility News and Announcements

HPC resources

CSI proposals – 24 advanced to scientific review (one from ATLAS)

There is also one proposal from PHENIX – still being evaluated

Institutional Cluster expansion

Skylake Cluster ordered

Group users requested for allocation hours being used for monitoring purposes, percentage usage. - Zhihua Dong creating an interface for this.

Next Technology meeting – Hironori Ito - BNLBox May 3rd

See slides posted on agenda

PHENIX dCache upgrade Status

Still currently testing version 2.16 – configuration bugs related to internal cell communication tracking.
ATLAS side does not have issues for now.

RACF/SDCC Network Operations

RHIC Migration,ATLAS Dcache Migration – Status reports

Clean up of legacy equipment
Clean up of CDCE
Copper uplinks gone
IC cluster extension to be finished this week.
SW upgrade for SciZone perimeter firewall to be scheduled

See slides posted on agenda

General Services:

RCF Mail server issues with rise in CPU temperature, was updated/rebooted.
In case of further issues, will need to get new physical server..

RACF Linux Farm

Shared Poll usage is 100%

Handling issues related to ATLAS,ASTRO upgrade to SL7

ASTRO users issues with the authorized key2 file, has been resolved.
ATLAS Tier3 upgrade to SL7, waiting for the new switches to arrive.
Belle II - talked to DELL , equipment has been shipped, will be made available as soon as possible. Two re-purposed racks of ATLAS equipment have been moved to the Shared Pool.

PHENIX 1Gbps Test
Testing with rcas2029 – 72 logical core Skylake host 10 Gbps → copper 1Gbps
Anatrain, mix of user jobs to understatnd network flow.
GPFS would go stale, but has not happened yet.
Saturation time was fine
Shared pool – 1/3 for STAR and 2/3 for PHENIX
SL7 binaries are compatible.

starreco issues affecting STAR files, other data access issues.

See slides posted on agenda

CSI Resources

Two racks for IC cluster delivered. Installed and are being tested.

There was a broken power supply , needed to be fixed and validaetd by end of next week.
Software tests will be run next week.

KNL cluster - BIOS update - Intel had released the long-awaited BIOS , ME Firmware, BMC Firmware, FRUSDR to fix the buggy microcode controller unit of the power supplies. So discussed with the PI to first test it on a 4 node chassis before deploying cluster-wide. Need to run HPL before and and compare results.

HPSS status

RAW data taking for STAR – 800 Mb/sec
Increased DST data this year. LT07 tapes being used. Few tape drives went bad, ORACLE has replaced 2 of them.

STAR – Tape drive is very limited, purchasing some more tape drives.

AOB

Shuwei Ye requested for automatic cleaning and notification of the GPFS BNL local and local2 data.

Have already implemented the automatic cleaning scripts on GPFS, but no notification systems in place yet.