RACF/SDCC Network Operations

Electrical Intervention (grounding of equipment in rows 43/44) – transparent changes
Simons Foundation will take 2 more days to receive.
10 racks have been removed, another approximately 9 racks to be removed in 2 weeks time

New ATLAS tier1 equipment will be coming in 2-3 weeks timeframe
HPSS system arrival, needs to be assembled by coming Monday
Removal of equipemnt in row 22

Electrical Interventions in CDCE between Jan 14th and Feb 1st –

Power intervention on row 49N to be scheduled

14 step intervention sequence interruptions – one outlet at a time
ATLAS Tier-3 interruptions from Tuesday – more delivery to CDCE
BELLE II – all components delivered to CDCE, old storage racks have been sanitized, to be removed
ToR switch SW upgrade for 33 ToR
Schedule for specific compute node rack service interruptions
Hardware Removal/Deployment Operations

See slides posted on agenda

Storage Group update

Operations stable.

HPSS status

HPSS Operations are fine, are getting ready for the run, testing next week – will be tranparent
Spectralogic testing - performance problems due to version conflicts. Need to test the latest version.

3 Petabytes of space have been allocated for the RHIC run

General Services:

PHENIX upgrade – Metadata moved last week
STAR – Working on XROOTD related issues
NSLS II users receiving SDCC accounts/access to computing facilities

RACF Linux Farm

New IC machines arrived – paperwork needs to be filled out
HTC side should be fine
Shared pool – system update

CSI Resources

IC systems – First floor expansion and production
GPFS upgrade does not affect RHIC side

The GPFS appliance used for storage on the IC/KNL/SKY/CFN cluster will be upgraded to a supported version. The current version will be out of support in April – Requires 2 days of downtime

Services and Tools

Migration – Next Tuesday – official announcement to shut off password change – need to open up RT tickets - Disabling password migration page and gateway scripts

Migration to FreeIPA backend is complete, working on enabling federated authentication at the facility

IPA migrations done on Dec 11
52.76 % of user have changed the password

Total active accounts with SSH keys – 1431 users
Migrate password – 755 users

Currently working on enabling this with below applications:
Invenio (working)
BNLBox
Indico (working)
Web Services

Invenio – done – have support to tie in with Keycloak – non BNL uses to use Invenio with non BNL email
BNLBox – End of March
Jupyterhub access with 2 factor authentication – March end

AOB

Request for Portal for password changes without logging into SSH gateway – as there may be some few users who only need to work with web pages