Facility News and Announcements

Updates from HEPIX meeting:
NERSC turning off PDSF – migration to Cori – looking as an option for KNL as approaching excess capacity
CERN decommissioning Wigner and moving equipment to containers until new data center is built, similar as here in BNL for the new data center
Future of AFS – DESY is Main User, CERN plans to disconnect as well
AMD Epyc processor - expected to get 10% of server market
Weka.IO represented GPU optimized filesystem claiming to faster and better performance - FLASH based

Effort to replace HS06 for CPU benchmarking – using LHC sample data, but data from other experiments if STAR/PHENIX can also be tested.
WLCG/HSF cost performance modeling - applicable to SPHENIX and future eRHIC program
Glidein WMS recent developments - Fermilab HEP Cloud
HEPIX - Next meeting in Amsterdam

See slides posted on agenda

RACF/SDCC Network Operations

Legacy retired RHIC storage are being removed from floor
New ATLAS Tier-1 storage installation in CDCE
New Belle II/ LQCD HPSS mover system
Procurement of RHIC HPSS movers and OSD nodes for ATLAS Ceph cluster in CDCE to be processed in second quarter
Old SciCore replacement
 – Former HPC home directories systems are being moved
Working on phnxwrt host group replacement
Staff SSH gateway(cssh00 and rsec00) functionality moved to new hardware
Free of pallets in Row3/Row 4 regarding ATLAS Dcache deployment

See slides posted on agenda

Storage Group update

Resolving issues with STAR users
Issues dealing with more clients, user analysis jobs limits increase by a factor of 2.
Xrootd issues.
Modify server parameters to accommodate number of openfiles limits.
Movers for LQCD requirements

HPSS status

Replaced the order for STAR procurement tape within this week, slight price change,
4000 tapes limit
Frame 4 to frame 5 move in CDCE
Middle of May scheduled for moving 6 LQCD drives
Approx 2 months for moving LT05 media which is not accessed a lot
Requiring more LT06 tape drives
STAR - library move will be transparent scheduled for 2nd half of July , run will be over by July so less downtime

General Services:
NoMachine upgrade schedule – GNOME 3 desktop configuration having issues
Installed and testing Mate desktop – similar to GNOME 2

Looking into Insure++ /Coverity software upgrades

RACF Linux Farm

Looking to purchase computer nodes for STAR/PHENIX ~35 nodes and also one interactive machine node – process in bid
Looking into purchase of AMD systems next month
EIC and other smaller experiments not using batch nodes , mostly only interactive systems
Shared pool – system updates

CSI Resources

IC system stable

Services and Tools

Mailing list management for STAR and PHENIX - Server lists.sdcc.bnl.gov is being set up using Mailman 3, Sympa (lists.bnl.gov – Mailman2 maintained by ITD) – to be tested locally as there are no conduits yet, 90% POSTFIX configuration.

Single Sign-On solution for Indico - Redesigning the web infrastructure authentication mechanism
Testing/Demo of Indico in aprox 2 weeks