RACF/SDCC Network Operations

New Atlas Tier – 1 storage installation in CDCE
-Data migration for 3 new storage racks out of 6 new racks of ATLAS dCache storage complete

Second half of data copy process yet to start

Preparation for the purchase of the first rack of new RHIC HPSS movers and OSD nodes for ATLAS Ceph cluster entering final stages

Preparations for the B515 SciCore replacement – Rows 16/17 cleanup in progress – space to be utilized for other work.
LQCD dCache installation

Upcoming test HPSS libraries removal from the Facility- May 2019, power down expected on May 20th for SpectraLogic T-Finity installation
Retirement of Legacy CFN Gen 3 system

ATLAS HPSS Movers retirement
Electrical work in QCDOC area will be continued
Cleaning of unused materials is in progress

Simons new equipment updates

STAR Rack 25 empty reserved for new hardware
CDCE Bufferzone – space used for library moves

 See slides posted on agenda

General Services:

Pricing for the STAR GPFS SSD Cache will be got and will schedule the web requisition for next week

NX schedule Mate desktop
KDE desktop upgrade

Indico – Authentication Mechanism
Local SDCC accounts
Indico instance maintained by ITD,need to follow different configuration approach
Future Authentication service – Centrifying the different providers – authentication done by clicking on individual buttons
Indico has internal linking process for local/external accounts
Even can be accessed by outside users just with for example their Google or LinkedIn accounts without BNL/SDCC accounts - this raises security issues.

Indico should have local account authorization layer to prevent external users to access facility information – should be checked with ITD
Discussed about group privileges, e-groups at CERN infrastructure

Storage Group update

Stable
New ATLAS Tier-1 storage installation in CDCE
- 3 new storage racks out of 6 are being places in production
- The data migration to the 3 out of 6 new racks of ATLAS dCache storage is complete
- All racks for this new purchase are powered up at the final location

HPSS status

Stable

RACF Linux Farm

Interactive farm nodes purchase for STAR/PHENIX delivered few days back
Batch nodes purchase – drop in Memory prices – save about 30%

Condor– interactive nodes update
PHENIX – has a simpler migration plan
STAR – Need to be tested step by step – about 20 virtual systems, about 6 physical hosts – all dual powered which gives more uptime

CSI Resources

IC system stable