BNLBox Update

New service – based on ownCloud/Nextcloud - Dropbox style file sharing/syncing
Access via web browser, desktop, and mobile clients.
Open to all users with SDCC/BNL active directory accounts
Allows to share files/directories and edit
Horizontally scaled
Archive user directories/files in to HPSS – quota depends - Policy issues with tape functionality
Open to Beta testers

Groups access for directories mounting and sharing files
Every user can see, can be synced with Nextcloud
Potential security issues under discussion
Free Nextcloud mobile app
Login with Keycloak/Single Sign-On

See slides posted on agenda

RACF/SDCC Network Operations

ATLAS/RHIC/BELLE II Hardware deployment expected
Deployment of these racks to be done after decommissioning of mentioned racks in RHIC, ATLAS, EIC, DayaBay and LBNE
HPSS movers and infrastructure components changes

Commissioning of new ATLAS Ceph OSD Nodes
Planning to get new central server storage for RHIC in Oct
dCache staging issues for PHENIX, metrics to resolve - increase number of staging requests, get number of files and test

New CSI Machine learning cluster on the way - Delivered on site
One of the racks will be arriving tomorrow, next one not decided, delivered from HP, but going to be assembled in BNL

Interventions/upgrade – switch replacement of subnet 59 and RHIC ethernet connectivity - interruption of 30 mins

Science zone perimeter upgrade in October – waiting for vendor SW update scheduled depending on conference timings

BNL Campus to Science zone infrastructure reorganization
Affects astroftp, rftpexp[01,02], rcf3.rhic.bnl.gov

See slides posted on agenda

General Services

STAR GPFS dCache servers delivered next week to be put in production
EIC upgrade – copy data from computer nodes to GPFS

Storage Group Update

Stable

HPSS status

Replace the HPSS movers
Deployment of 2 new LTO 8 servers
Concerns about deployment issues - IBM information from the site problem with deployment of LTO8, minimize the downtime

CSI Resources

Machine Learning cluster updates

RACF Linux Farm

Delivery/Shipping of PHENIX equipment from California
EIC servers PPO – issues will be resolved
Current EIC VMs and DUNE VMs are up and running

AOB

Indico Search Features being worked on
Mailing lists being tested
RocketChat being tested and feedback
CERN has put AFS migration/decommissioning plans on hold – message to liaisons to inform developers
CERN EOS issues causing delay with AFS migration
Work on EIC plans for moving to CVFMS