## Slide 1: Report from the LSST Project Steven M. Kahn LSST Director December 6, 2013
DESC Meeting
December 6, 2013

## Slide 2: Outline
NSF Final Design Review
International Partnerships
Upcoming Events

## Slide 3: Final Design Review

## Slide 4: Final Design Review Schedule
This is the last formal review prior to the onset of construction for a Major Research Equipment and Facility Construction (MREFC) Project.
After a successful FDR, the proposal to start the project is taken to the NSF Director’s Advisory Committee, and then to the National Science Board for formal approval. The NSB typically does not vote on such a proposal until the meeting following the one in which it is introduced.
We need a vote from the NSB at its May meeting in order to start the construction as planned on July 1. That means the proposal needs to be taken to them in February. Given the time required to prepare the package internally at NSF and get approval from the Director’s Advisory Committee, we needed to hold the FDR very early in the fiscal year.
That led to the original schedule: October 21-26, which resulted in the postponement of the DESC meeting until this week.

## Slide 5: Final Design Review Revised Schedule
As you know, the government was shut down by Congress October 1 -16. We tried valiantly to retain the original review dates, but unfortunately the logistics could not be worked out in time to get the reviewers to Tucson by the 21st. So the decision was taken on the 18th to postpone the review. Canvassing of the original committee resulted in the choice of the week of December 2nd, creating a new conflict with the revised dates for the DESC.
It will be a scramble to maintain the schedule at NSF. They will try to get a final report of the FDR before the end of the calendar year, then quickly prepare the paperwork to take a decision in February inform the NSB that they will come back to them in May.
The final package won’t be available until the May meeting, but the hope is that the NSB will bend its rules to vote on it anyway at the meeting, thereby still allowing the July 1 new start.

## Slide 6: Nature of the FDR
The FDR is primarily a management review. The reviewers are asked to assess the readiness (both technical and programmatic) of the project team to begin construction on the proposed date, and the realism of the total project cost (with appropriate contingency) to enable success.
It is NOT a science review. The compellingness of the science justification was assessed earlier by the NSB when the decision was made to recommend to the NSF Director that the project be advanced into the construction phase.
It is also NOT designed to be an in-depth technical review. We need to demonstrate that the design is technically mature and that it is final design ready, but there is not adequate time for the committee to do much of an assessment of that on their own. The strategy we took was to convene a series of internal reviews with external participants on all of the relevant technical subsystems in advance of the FDR, and then to make the reports of all of those reviews available to the FDR committee.

## Slide 7: Key Questions in the Charge
Will the LSST Project be ready to start building on July 1, 2014?
Is the work scope for construction a commissioning complete?
Are the construction budget and schedule credible?
Are there appropriate means for managing risk throughout construction?
Is the Project Management Plan credible and does the team have the skills and experience needed to build and commission LSST?
What planning remains to be done? What must be done before construction can start?
Is there a strong plan to promote science education and public outreach during construction and commissioning, continuing credibly into operations?

## Slide 8: Members of the FDR Committee
Andy Woodsworth (chair) Consultant
Charlie Baltay Yale University
Marge Bardeen FermiLab
Dennis Coyne LIGO/Caltech
Edna DeVore SETI
Jim Emerson QMUL (VISTA)
Dan Green FermiLab
Rick Kendrick Lockheed Martin
Alexei Klimentov BNL/CERN
William O'Mullane Gaia
Jack Salazar LBNL
Antony Schinckel ATNF/ASKAP
Richard Simon NRAO
Stefano Stanghellini ESO/ALMA
Mike Wise LOFAR
+ Relevant Agency Personnel from NSF and DOE

## Slide 9: Additional Complication
NSF policy states that the total project cost should not change following the Preliminary Design Stage.
For LSST, our cost estimate for the NSF side has gone up by $22.5M. This has two contributions: (1) A delay in the project completion date due primarily to a delayed funding profile on the DOE side; and (2) A refresh of the bases of estimates for costs distributed through the WBS.
We had been previously advised (by NSF)that we should present a detailed plan in support of our current estimate of the cost.
However, at the start of the review we were told that the committee would be additionally charged with addressing the validity of the cost growth and the viability of our being able to bring the cost back into the PDR envelope.
We had to scramble to come up with credible descope options and cost them out within a one or two day timeframe. This became the major focus of the review, both for us and the committee members.

## Slide 10: Report Presented at Closeout
Strong praise for the quality and credibility of the team and the project plan. All of the reviewers were extremely complimentary about all of the subsystems teams.
Essentially, said “Yes” to all of the charge questions. However, the committee clearly wants to advocate for the current cost estimate rather than the smaller number given at PDR. Therefore, they qualified some of their responses by indicating that they depend on the funding profile that NSF eventually adopts.
If descopes are adopted, they would like to see them evaluated for science performance and vetted with the external community. We need to decide on a mechanism of how to do this, although most of our descope concepts have minimal science impact at this point.
Expressed some concern that the contingency for the NSF-funded components may be too low, but they found no issues with the methods we used to arrive at our contingency figure.

## Slide 11: International Partnerships

## Slide 12: Brief Review of the History
The projected operations costs for LSST are estimated to be ~ $37M/yr in 2011 US$. NSF and DOE have allocated ~ $19M/yr and $9M/yr, respectively, in their budget planning profiles. This leaves a shortfall in the range $9-10M/yr.
In advance of the NSB meeting that approved moving forward with the Project in the summer of 2012, we therefore solicited international participation to make up the difference. A rough charging level was quoted as $20K/yr per Principal Investigator, with postdocs and students (at the level of two each per PI) coming for free.
A significant number of Letters of Intent were received. If all of these LOIs turn into real commitments, we can easily meet the $10M/yr target.
In May 2013, Sidney sent out a draft MOA to the LOI signers along with a questionnaire covering the terms of their expected agreement with us. The response was somewhat underwhelming, but it is clear from individual interactions that the interest level is still high.
In September 2013, a meeting was held in Cambridge, entitled LSST@Europe. This meeting was well-attended, indicating widespread foreign interest in LSST. A discussion was held at the end of the meeting with potential MOA signers addressing questions they may have about how this will proceed. Representatives of both US agencies were in attendance.

## Slide 13: Some Comments on the Foreign Institutions
France: Will provide the CC-IN2P3 computing center in Lyon, which can cover half the processing of LSST data for the annual data releases. Jeff Kantor’s estimate of the “offset costs” is ~ $3M/yr. Some testing has already been performed to verify the viability of this plan. IN2P3 is already a member of LSSTC.
China: A Chinese consortium has formed which includes ~ 65 PI level scientists. They appear to have the resources available at the originally quoted rate of $20K per PI. They will probably request membership in LSSTC for the Consortium as a whole. They are aware of the dues requirements.
Brazil: Would like to come in at the national level, with no restrictions on specific names. They expect ~ 50 PIs, and thus suggested funding us at the level of $1M/yr. Not much interaction with them in recent months, and they did not respond to the questionnaire. Will probably request LSSTC membership.

## Slide 14: Some Comments on the Foreign Institutions
Eastern Europe: Definite interest from many places – Poland, Russia, Serbia, Hungary. The Poles are thinking of 15 PIs. The Serbs and the Hungarians have money available now that they would like to send us as soon as possible.
Asia (excluding China): Korea has responded with 11 PIs. Japan has expressed interest (probably in a consortium) but did not fill out the questionnaire. New Zealand and Australia will come in at the level of a few institutions including 10-20 PIs.
Other Smaller Players: Denmark, Spain, South Africa, Switzerland, Netherlands, Canada. All secure, all at the level 5-10 PIs per country. I expect ~ 50-100 in this category when we are all through.

## Slide 15: Some Comments on Foreign Institutions
Germany: Only one German institution responded to the questionnaire (Munich). However, four Max Planck Directors came to the Cambridge workshop and asked for a private meeting with me and Zeljko Ivezic. It is clear Max Planck will come in in a significant way. My guess is ~ 20 PIs.
Italy: We had one LOI, but no responses to the questionnaire, and no attendance at the Cambridge workshop. At present, we are not “on the radar” in Itlay.

## Slide 16: Some Comments on Foreign Institutions
United Kingdom:
  This was the major new development. There is widespread interest: 23 separate institutions, including 130 PIs.
  They expect to form a national consortium, and will look for an arrangement where they are not forced to choose which PIs will have access, and which will not.
  Funding is possibly an issue. I met with Colin Vincent, who is the STFC official for Astronomy. They will look for a “volume discount”.
  Data access is also an issue. Several UK institutions have experience serving astronomical data to the community (Edinburgh, Cambridge). There could be a collaboration with the French – France provides the infrastructure, and the UK provides the expertise for a European Data Access Center. Both sides found this appealing.
  STFC can start the project-level funding early, maybe by 2015. They can use their first few years to build up the Data Access Center, and then the rest can come to us.
  Several UK institutions are prepared to sign MOAs now, using their own money, with a clause that the commitment will be superseded by the STFC agreement when and if STFC comes in.

## Slide 17: Current Status
LSSTC has signed MOAs with one institution in Serbia and one institution in Hungary.
Two individual UK institutions (Oxford and UCL) have submitted MOAs on their own, which will be voted on next week.
A Chinese consortium has submitted an MOA as well, which may also be voted on next week.

## Slide 18: Upcoming Events

## Slide 19: Upcoming Events
Review of the Operations Simulator: This will be the first technical review of the software design of OpSim. A key component will involve the definition and coding of scientific “metrics” that can be used to evaluate the performance of a given 10-year simulation for particular kinds of science.
Critical Decision 3a Review for DOE: Scheduled for beginning of April. Will provide formal authorization for the procurement of long-lead items for the camera (mainly the sensors for the science array).
Joint DES/LSST meeting: Scheduled to be at Fermilab the week of March 24. Will review technical and scientific synergies between the two projects.
LSST Cadence Community Workshop: Will be hosted by NOAO in Tucson sometime in June. Will be used as a forum to discuss candence constraints and to seek input from the community on ideas for additional metrics and alternative cadence concepts.

## Slide 20: End of Presentation