RACF/SDCC Network Operations

HPSS system/PHENIX subsystems, purchase of science core replacement
New HPSS Movers and infrastructure components in CDCE
SDCC Network project, RHIC datacenter transition
Hardware deployment, some moves before end of year
HPSS movers DB move – need to reschedule
RHIC run started, need to schedule accordingly
Scheduled downtime will be less than a day approx.
Replacement of RHIC equipment for STAR and PHENIX
Final configuration ~ 20 %
Final replacement for storage - 21 PB purchase
Plans for central storage – revise numbers performance

BCF Silo# 3 migration
Purchase and Delivery of B515 SciCore equipment – new network rack – deployed for production in July 2020
Purchase of central network equipment for B725 datacenter

Retiring all legacy HPSS equipment in rows 16 and 17, including the old FC core

See slides posted on agenda

Storage (Disk and Tape) Group

STAR servers monitoring - Nagios alerts
Grafana monitoring – need to detect systems with Xrootd issue – reboot with automatic start of Xrootd

HPSS - stable

General Services

IMAP status – to enable MFA, OAuth method – tested but found bugs – opened up tickets for fixing them

Dovecot – bug with processing SSL certificate – should be easy to fix
Thunderbird involves new specifications – hardcoded to six IMAP mail server – simplest of 4 OAuth2 grant types, rebuild software on different platforms.
May not support OAuTH2 authentication with RCF server, will not support other proxies

Some alternatives in the meantime – Office 365, VPN, SSH tunnel, Roundcube
Separate OAuth server but has to be tested, security issues with OAuth 2.0
SSH tunnel – works on laptops and android phones
Seems to connect with Gmail user interface – may be used as a workaround.
Tested with receiving and sending emails
This is DOE cyber security policy to be applied to all National Labs
Workaround can be tested with NX as well

SDCC website changes –
New user form interface – modernize the web infrastructure – validate field entries. Certain browsers like Chrome, will display visual validation.
Information section compressed to 4 boxes with relevant links

Coverity licenses to be renewed –
The price increased 5% to offset inflation and other product development and enhancement costs.

See slides posted on agenda

RACF Linux Farm

Looking into Kubernetes option – monitoring batch farm fabric, Jupyter test cluster

Services and Tools group

Upgrading to Nextcloud 17 software.
Switch over to the new site/URL on next Monday
Inform users to migrate to new site
Link will remain for STAR work to be completed
Link bnlbox-test.sdcc.bnl.gov updated to bnlbox.sdcc.bnl.gov

Cronjob for sending out notification emails
Automated methods to check user’s affiliation