Facility News and Announcements

New Employee – Reorganize RACF/SDCC Web infrastructure

Meetings with SPHENIX to discuss support – Invenio based document repo, JIRA, MC simulation run resources

EIC awarded to BNL

See slides posted on agenda

RACF/SDCC Network Operations

NewB515 SciCore equipment purchased will be delivered next week
Deployment – CDCE
First equipment on floor of B515 that is 400 GbE capable
Wait for new fiber cable to be deployed in basement
Configuration and testing of new SCiCore equipment, targeting switching to production in 2020 after the RHIC run is over
Purchase of central network equipment for B725 datacenter, to be
delivered in March and to be deployed for production in B725 in Oct/Nov.
Network equipment – new equipment to be kept in old center then transferred to bldg. 725
Deployment in CDCE in 2/3 months
PHENIX Network connectivity to counting house - purchase
By SPHENIX – configuration final details /need for testing raw data/for users where they want to put in data
To be pushed in for 2021

See slides posted on agenda

Storage (Disk and Tape) Group

HPSS – farm nodes after version SL7 will move to CentOS
IBM discontinuing support for SL7 for HPSS, planning to move to CentOS
Fermilab - will not support Scientific Linux 8
Only farm nodes is running SL7(as SL/CentOS/RHEL OS is similar, does not matter), other servers are RHEL 7

General Services Group

Mail updates for April deadline need to be notified to users

RACF Linux Farm/ Fabric Group

Filesystem segmentation issues – not automatically cleaning when exiting, setting up cronjob scripts to clean – for PHENIX/ASTRO/STAR/USATLAS experiments

Evaluating AMD RAM/CPUs
Need to purchase for RHIC/ATLAS Tier1

Looking into Kubernetes option – monitoring batch farm fabric, Jupyter test cluster

Services and Tools group

BNLBox Cloud Storage – so far 92 users – 3 TB of data usage
Used by STAR users, outside users mostly.
Default space given – 50GB, additional cost for extra storage
Link bnlbox-test.sdcc.bnl.gov updated to bnlbox.sdcc.bnl.gov
Announcement to be sent for shutdown of the old server