## Slide 1: Accelerator Safety Workshop – 2014 Department of Energy Germantown, MD
Scott L. Davis, CSP
Accelerator Safety Program Manager
Office of Science
Accelerator Guide Development and Finalization
August 5, 2014

## Slide 2: Purpose and Objective
Provide a brief history and overview of developing and revising the Accelerator Safety Guide
Discuss the current proposed changes to the Guide
General and specific comments

## Slide 3: History and Overview in Developing the Guide
      The current DOE Order for Accelerator Safety is DOE O 420.2C and was approved on 7/21/11
      The current DOE Guide for Accelerator Safety is DOE G 420.2-1 and is dated 7/1/05
      Periodically review and revise our directives
  The Order was revised under the Deputy Secretary Initiative
  Once the Order was approved we began the process of reviewing and revising the Guide
We started in August 2011 and held two workshops
  Focus of both workshops was development of the Guide (Argonne & Los Alamos)
We put the Guide into the RevCom Process with a Justification Memo (JM) dated 7/17/13

## Slide 4: History and Overview cont’d
      Guide Development Schedule within the JM
  Draft Due to RevCom 9/16/13 8/30/13
  Comments 11/15/13 10/29/13
  Comment Resolution 12/16/13 11/27/13
  Final Version 1/15/14 – Extension Requested > 2/3/14
Scope of the RevCom effort
  93 Major and 166 Suggested comments
  Four Writing Teams – Team Leads for each section
    Team Leads were from Argonne, Brookhaven (Collider), Fermi, Oak Ridge (SNS), DOE
    Team Leads organized their sections, worked with their writing teams
    Approximately fifty subject matter experts contributed
Principles Used in Writing
  Guides do not contain requirements
  No duplication
  Use existing guidance
  Address comments, lessons learned
  Use proven practices based on operational experience

## Slide 5: Current proposed changes to the Guide
The current Guide provides good prescriptive information on “how” to implement the requirements
  Separated the accelerator facility from a nuclear facility
  Provided details on meeting requirements
The draft Guide takes the approach of providing best management practices to meeting requirements
  Uses lessons learned to enforce program requirements, i.e., accelerator readiness reviews and unreviewed safety issues
The draft Guide was developed using and operational safety format
  Pre-operational, Facility Operations, Post Operations
Two focus areas that were improved;
  Accelerator Readiness Reviews (ARRs)
  Un-reviewed Safety Issue (USI)

## Slide 6: Overall RevCom Comments
General:
  Commenters requested more prescription on how to conduct work. Especially in their subject matter area, i.e., operators, engineers, software etc…We tried to respond with examples of BMPs.
  The issue of “shall” vs “should” was addressed by consistently using “should” to avoid invoking requirements.*
Specific:
  Radiological Postings – Section 3.5.4, seen as an implementation issue*
  LO/TO - Section 3.6.4, written to allow flexibility at the site level*
  USI - revised to remove the concept of prevention, needed clarity
  ARR – operational experience and expectations
  *(Issue with DOE/DRB)

## Slide 7: Where Are We Today
General:
  Our initial DRB meeting was on 3/6/14
    We have been to the DRB twice
  SC as the OPI is still working with HSS/AU on comments related to Section 3.6.4, Hazardous Energy Control
    Working on clarifying the last few issues.
  We have addressed the issues related to “shall” vs “should”
Expectation:
  Wanted an approved Guide by the time we got to this workshop.
  We have done an excellent job in collaborating together
  Our community seems to be better prepared at working any issues
Accelerator Safety Regulatory Framework
  DOE O 420.2C
  DOE G 420.2-1A
  Technical Standard – Clearance and Release of Property from Accelerators

## Slide 8: Conclusion
The Accelerator Community has put a significant effort into the; Order, draft Guide and draft Technical Standard
Input has come from across the DOE Accelerator Community
SC and NNSA have a considerable stake in the outcome of how we manage our facilities