## Slide 1
UNIVERSITY OF
CALIFORNIA

## Slide 2: Accelerator Readiness Review for the Berkeley Laboratory Laser Accelerator (BELLA)
Keith Heinzelman
Health Physicist, LBNL Radiation Protection Group
August 6, 2014

## Slide 3: Outline
  BELLA accelerator and program descriptions
  Instrument readiness review
  Preparation for ARR
  Review structure
  ARR
  Lessons learned

## Slide 4: BELLA Total Exclusion Area (TEA)

## Slide 5: BELLA
Limited scale facility and program: Laser plasma accelerator (LPA)
LPA with 3 Watt, 10 GeV electrons
  Ionizing radiation produced in and confined to a single room with a single entrance (15’ x 75’)
  Limited duty cycle: about 1 shift per week
  Small, experienced group

## Slide 6: BELLA Facility

## Slide 7: Laser Instrument Readiness Review (IRR)
Initial plan: laser testing would be part of accelerator commissioning
ARR was delayed; laser testing was a KPP with a deadline
BELLA pushed to proceed with laser “commissioning”
Change of schedule + flawed terminology lead to concerns and confusion
Laser testing performed under 10 CFR 835, 10 CFR 851 and LBNL RPP
Notes: Should have been straight forward but was complicated by two factors:
The project planned to conduct the ARR before testing the laser. But, because of delays in preparation for the ARR, the ARR could not be conducted before the laser acceptance testing was required (key performance parameter).
The IRR was described as “laser commissioning.”
The combination of these two factors was the cause of some concern from our site office and some in RPG

## Slide 8: Preparation for ARR
RPG worked with BELLA to ensure the expectations were clear and preparation was complete
Worked with site office to develop CRADs
Checklists developed for each topical area
Notes: CRADS = criteria review approach documents
State the criteria
State the review approach
List the lines of inquiry
Useful to communicate to the facility what they will need to demonstrate to the team
A good framework for the review and a starting point for discussions

## Slide 9: ARR Team
Staffed to include a range of independence and expertise
Affiliation | Expertise
SLAC | Accelerator Operations
SLAC | Accelerator Program Administration
Argonne | Health Physics/Accelerator Safety
LBNL (88” Cyclotron) | Accelerator Program Administration
LBNL (ALS) | Research/Safety Review
LBNL (Radiation Safety Committee) | Research
LBNL RPG | Health Physics/Accelerator Safety
DOE/BSO | Observer
DOE/Headquarters | Observer

## Slide 10: Review Team Preparation
Relevant documentation provided to review team
Teleconference conducted in advance of the review
Document review performed in advance of the ARR
Notes: Documentation included: CRADs; safety basis documents; interlock requirements; shielding design requirements; interlock reviews; BELLA procedures; BELLA commissioning plan; LBNL accelerator safety program documents, BELLA presentations

## Slide 11: Review Structure
Topical Areas:
  Credited controls
  Facility management
  Documentation readiness
  Contractor assurance
  Commissioning plan
  Training and qualifications
Presentations
Discussions
Interviews
Tours
Demonstrations

## Slide 12: ARR
  All agreed the review was thorough
  Seven “limited scope” pre-start findings
  Several recommendations
    Included assigning additional resources to ASO assurance

## Slide 13: Lessons Learned
  CRADs were useful tool
  IRRs should be planned early
  Preparation is key