Facility News and Announcements

BNL related web service incident for which measures are being discussed.

RACF/SDCC Network Operations – Status Report

Central Network equipment phase for B725 datacenter is being purchased, delivery in March 2020 and to be deployed Oct/Nov 2020

To be pre-deployed in newly commissioned racks in BCF before migrating to B725 in full configuration

DCIM expansion in CDCE – equipment deployment is about to begin

Purchase of new Lustre MDSes and CH buffer storage for STAR to be initiated – requisition is going though approvals
Move of the CH buffer storage, rack and switches on Monday

HPSS SDP2 server location from BCF Silo #2 to BCF silo # 6 – schedule end of month - transparent move for the HPSS users
Coincide with wiring work with Network

Arrival of NSLS2 nodes computer nodes -related to Linux Farm
Combined CPU purchase for ATLAS/RHIC for FY20 will start shortly, new racks replacing legacy equipment in row 50N in CDCE
Decommissioned Patch Panels
Imaging system – Linux Farm
SPHENIX simulation system – will allocate space (Row 1 to Row 15)

See slides posted on agenda

Storage (Disk and Tape) Group

ATLAS dCache upgrade - in 2/3 weeks
Downtime: 6-8 hrs
About 80 hosts upgrade

Version upgrade from v4.2 – v5.2
Chimera, Postgres, Java updates
OS upgrade to RHEL 7.7
Java 11 upgrade helps performance

New Features in dCache 5.2
XrootD TPC support
HTTP TPC matured
Enabling of the Storage Resource Reporting (SRR), Plugin service produces JSON o/p
More robust and stable, detailed logging available
Java 11 support
Resilience Manager more robust
New concept of zones to improve networking performance
DMZ intermediate pools for TPC in production scale

See slides posted on agenda

General Services Group

Updates in the RACF/SDCC New User Account webpage
Optional fields for SSH key upload and fingerprint included in new user form page.
Old BNL Box own based cloud server has been taken down and replaced.
Set up of new CVMFS volume eic.opensciencegrid.org similar to sPHENIX setup

RACF Linux Farm/ Fabric Group

Super Micro meeting/presentation of new compute/storage products – purchase pushed back – Intel/AMD performance
PHENIX Docker container
Condor – PHENIX reduced volume issues

Services and Tools group

BNLBox Cloud Storage – so far 92 users – 3 TB of data usage
Announcement sent for shutdown of the old server

Web Infrastructure update - feedback
Email usage options in April - Webmail, VPN for email service on phones