## Slide 1: EIC YR-Tracking WG Plan towards Pavia workshop
Domenico Elia
Kondo Gnanvo
Leo Greiner

## Slide 2
Plan towards Pavia meeting
Main points for today:
define a reasonable set of deliverables
translate into a list of tasks and agree on assignment to groups
set timeline and agenda from now to Pavia (May 20-22)
Need to include interactions with other WGs (PID, Integration, Complementarity)
Suggestions from DWG conveners:
evaluate a full silicon tracker next to vertex + gaseous tracker options
define and compare the realistic alternatives for tracking with gaseous detectors in the different regions (barrel, forward)

## Slide 3
Deliverables for Pavia meeting (1/2)
Technology Survey:
Silicon detectors:
  Survey basically complete for vertex and central barrel tracking (MAPS)
  Requirements from PID may open further investigations?
Gaseous detectors:
  Barrel region:
    Vertex + Cylindrical MPGDs
    Vertex + TPC + fast signal MPGD layer / Vertex + Drift Chambers?
  End Cap region:
    Available MPGD technologies for forward tracking
    Other options such as sTGCs, Drift chambers, Straw tubes …

## Slide 4
Deliverables for Pavia meeting (2/2)
Simulation:
basic performance results we are interest to:
  relative momentum resolution / pointing resolution / tracking efficiency vs p
  acceptance figure (pseudorapidity vs p)
  extrapolated momentum precision (p vector) at PID (other needs from PID?)
  dE/dx performance (central gaseous detector, TPC vs drift/straw, see Elke’s request)
detector assumption / layout to work on:
  1.5 vs 3 T, small vs large bore, ePHENIX vs JLEIC vs other options?
  can we just stick to one or maybe two of these assumptions?
for each assumption:
  fast simulation to finalize silicon detector layout
  full simulation: basic performance for all-silicon and silicon + gaseous mixed tracker
   move existing studies to desired geometry / selected assumption(s)

## Slide 5
From simulation summary @Temple
Preliminary workplan:
optimize detector layout via fast simulation, eg:
  checks with more realistic material sensor and services (Bari, Berkeley)
  optimize silicon barrel layout (Bari, Birmingham)
  optimize silicon endcap layout (LANL, Berkeley)
besides optimizations, proceed with integration in full simulation:
  define baseline detector concept (ePHENIX or JLEIC? 1.5/3 T magnet?)
  keep working on both frameworks Fun4All and G4E
  implement realistic material and services, connection to integration issues
  define (1-2?) strawman silicon vertex barrel to allow optimization of outer barrel?
study gas tracker options (eRD6, Saclay)
move to non-ideal track finding algorithms (BNL, Berkeley)
study jet efficiency & resolution, jet substructure (Berkeley, LANL, BNL)
further connections to physics benchmarks

## Slide 6
Tentative task list and assignments
Task | Group
Silicon detectors | UoB/eRD18, UCB&LBNL/eRD16, LANL, INFN-BA
Gaseous detectors: options for barrel region | see Kondo’s slides
Gaseous detectors: options for end cap region | see Kondo’s slides
All-silicon tracker performance via fast simulation (vs B-field, number and position of layers, material budget etc) | UoB/eRD18, UCB&LBNL/erRD16, INFN-BA, LANL
All-silicon vs silicon + gaseous with ePHENIX / Fun4All / 1.5T | eRD6, CEA-Saclay, BNL, LANL, UCB&LBNL/eRD16
All-silicon vs silicon + gaseous with JLEIC / G4E-eJana / 3T | LANL, UoB
Forward trackers performance | LANL, UCB&LBNL/eRD16

## Slide 7
Timeline and agenda
Proposal:
keep working with the weekly meeting scheme
  will allow a reasonable path/follow-up before Pavia (4 meetings: 16-23-30/4, 7/5)
tentative agenda:
  16/4: finalize group/task assembly + first group presentations
  23/4-30/4: report from all groups/tasks + feedback from/to other WGs
  7/5: overview of available results, recap and finalize for Pavia
Need to set a timeline for parametrization studies (input to other WGs, PWGs)
Expected interactions with other WGs:
  get feedback from PID WG, iterate with our results etc (maybe a joined TR-PID meeting)
  at least Tracking WG sub conveners need to attend Detector Integration and Complementary Detector WGs on a regular basis (first Compl. WG meeting yesterday)

## Slide 8
EICUG YR Computing Resource request
Request from EICUG SC for each WG:
What is your estimated amount of remotely-accessible backed-up storage space for your working group in units of TB?
What is your estimated amount of remotely-accessible volatile storage space for your working group in units of TB?
What CPU needs do you have?
Which CPU computing resources do you plan to use?
What special requirements do you have on computing resources in addition to storage and CPU, such as I/O etc?
May be needed at a later stage, for combined group simulation studies.
Can we already try to quantify our future needs in terms of cpu/storage?