## Slide 1: Sphenix qd/Ps status
Carl Schultheiss
March 25, 2020

## Slide 2: Quench detector Status
Quench Detector used in High-Field Test was fully functional, but had some drawbacks if used in operations.
New Quench Detector is under development. May be finished by 2022.
  Components under development:
    CPU revision 1 is done and running quench detection software.
      Revision 2 under design.
    Dual Gain Card revision 1 is done. Testing to begin soon.
    Single Gain Card is under design.
    Crate controller is under design
    Back Plane has been designed.
  Work is being done mainly by the RHIC Power Supply and Controls Groups.

## Slide 3: Power supply and quench switch status
Power Supply and Quench Switch both ran for the High-Field Test.
  Power Supply will need new compensation for operations.
    This requires the actual operating load.
Quench Detector, Power Supply and Quench Switch are on the platform in 1008b.
  They will be moved to their final positions when the cable tray design is complete.

## Slide 4: Ancillary Components
Most of this is being done by Experimental Support Group.
  Cable Tray is under design.
    Common for different groups.
  Water-Cooled Bus mostly designed.
    The bus between experimental hall and 1008b will use existing bus.
    New bus will run under the upper platform to the valve box.

## Slide 5: February Drill-Down