Facility News and Announcements

COVID-19 Task Force - remote operation plans for SDCC

Update of current contact information for staff
Connectivity – Mattermost and BlueJeans
List of selected staff to be onsite – Maintenance/Repair purposes
Essential personnel list being recreated

See slides posted on agenda

RACF/SDCC Network Operations – Status Report

Preparation for Transition
Central chassis - Testing for main deployment
Future – Around 10 chassis
Logical diagram explained

Central Network equipment phase for Building 725 datacenter is being purchased, delivery in March 2020 and to be deployed Oct/Nov 2020
To be pre-deployed in newly commissioned racks in BCF before migrating to Building 725 in full configuration

Building 725 – changes needed regarding Science DMZ
Import redundant link for connecting SciCore with Building 725 infrastructure.
Purchase of firewall
LSST – requirements
RHIC – Planning for a day intervention in summer regarding these changes

See slides posted on agenda

Storage (Disk and Tape) Group

Stable

General Services Group

Next week – planning for Webmail upgrade to enable multi-factor authentication - transparent move
Send out instructions
Reset the token on MFA
Minimal dependency for webmail
Guest appointment deactivation - Email accounts are kept separate from user RACF/SDCC accounts
Thunderbird/Dovecot – MFA issues
Also Roundcube Webmail option is available with MFA

RACF Linux Farm/ Fabric Group

Preparing paperwork for purchase of new compute/storage products
Config - 64 core AMD - 1GB of SSD on the new servers
96 core-based Intel
CVMFS – STAR image – SL6 image from local CVFMS
Few PHENIX image available
Network connectivity for one configuration - 4 racks of equipment

Services and Tools group

Invenio based document - Gitea
Permanent resource for SPHENIX equipment - CVFMS
Comanage issues – SSO for different websites.
PHENIX and SPHENIX user accounts will have separate authentication

Web Infrastructure update - feedback
Email usage options in April - Webmail, VPN for email service on phones