Facility News and Announcements

BNL entered Phase 1b – Limited Operations
Planning for renewal of new data center construction
Increased number of staff on site but maintaining social distance, so no meetings will be kept in conference rooms.

SDCC Technology Meetings
BNLBox – Tuesday@ 2pm

Further Topics to be discussed at Liaison meetings – will be updated as needed

See slides posted on agenda

RACF/SDCC Network Operations – Status Report

Deployment of STAR, Lustre systems and STAR CH buffer storage
Power and network connected
Combined RHIC and ATLAS CPU procurement dispatch for Farm Group
Retire Legacy racks in row 50N end of month in order to make available space and power in CDCE
Sanitization of Linux Racks in progress

ELK monitoring group – servers quoting in progress
Dell equipment delivered for testing purpose – 200 GbE test equipment delivered on site
CFR Construction Job – Roof/Windows installation on 2nd floor
NPP Project end of fiscal year

See slides posted on agenda

Storage (Disk and Tape) Group

HPSS – ATLAS tape drives have been increased
ATLAS HPSS disk cache (single array) – tested with double throughput
STAR import mechanism has been replaced, running well
Additional tape drives on top of existing 22 tapes

dCache updates – has been stable

RACF Linux Farm/ Fabric Group
Retirement of old servers to make space for new equipment in July
Sanitize servers in rack 50N
Slots in 50N – allocated for OSG Covid group only
Updated Gitea
STAR compiler - CVMFS
PHENIX gcc - few compiler versions to be tested – using CVMFS

Condor, HPC – stable mode.

General Services Group

PHENIX website issues / SPHENIX web server discussion meeting
Reduce SSH gateways - Aliases, SSH host key issues

Remove the older gateways at a later date after updates
Update the banner to inform users to use the new systems, use ACLs
Update Lustre file systems

Service and Tools Group

Zenodo (digital document repository) service testing

AOB

RHIC run started and so has the data delivery
Condor – separate accounting for PHENIX and SPHENIX

File transfer services
Globus/dCache - Bulk transfer
rftpexp service – File by file transfer

PHENIX/SPHENIX issues for downloading files without authentication – problems for users who do not have CVMFS

BNLBox security policy issues
Dcache – version updates