Facility News and Announcements

Software and Computing Round Table presentation – July 21st
SDCC Technology Meetings
CVMFS - July 23rd talk – John De Stefano

Increased number of staff on site but maintaining social distance, so no meetings will be kept in conference rooms.

Further Topics to be discussed at Liaison meetings – will be updated as needed

RACF/SDCC Network Operations – Status Report

Project transition - time frame 2 years
General Service group – GP Lustre MDS servers on the way
New CPU racks in place in positions 50-[20-23] and provided with power and network connectivity, legacy equipment removed from facility
EIC Lustre Storage and tape drives
Network uplinks are provisioned, rack frame 45-1 is ready
Partial delivery of servers came this week, JBODs delivery delayed

Network technology test and evaluation
- Done in preparation of the CFN 4DSTEM data processing pipeline based on the infrastructure
- AMD EPYC 7402P CPU based PCle Gen.4 enabled network testbed host is delivered and being commissioned

See slides posted on agenda

Storage (Disk and Tape) Group

HPSS – Stable

dCache – Stable
ATLAS new disks – delivery will take couple more weeks

RACF Linux Farm/ Fabric Group

Delivery of new servers has arrived, tested and rebuilt
Retirement of old servers to make space for new equipment in July

Condor, HPC – stable mode.

General Services Group

New SSH gateways have been built and conduits requested – September approx.
Update the banner to inform users to use the new systems, use ACLs

nx01/nx06 servers will be rebooted for maintenance – announcement sent
Updated NX configuration – Testing MFA – Kerberos credentials and OTP tokens.

PHENIX web server issues – migrate to RHEL 7
STAR – new version of RT ticket system needed, dedicated queue in current RT system not possible, as will need to preserve history.
JIRA system – resolving issues

Tools and Services Group

Services stable

Federated Identity Management

Home institution account access, username resolutions - Kerberos & OTP/ MFA