Facility News and Announcements

Increased number of staff on site but maintaining social distance, so no meetings will be kept in conference rooms.

Further Topics to be discussed at Liaison meetings – will be updated as needed

RACF/SDCC Network Operations – Status Report

OSG storage backend purchase in progress
3x new ELK cluster servers purchase in progress – for CDCE
2-frame CSI tape library purchase
HPSS Core Server pair purchase moved to FY20 due to new CSI Tape library requirements
HPSS CSI dedicated mover server delivered, associated JBOD yet to come
GP luster MDSes(GS Group) – delivered and installed
Two 14TB HDD JBOD based storage purchase – done – EIC Lustre storage and Additional ATLAS dCache Storage

See slides posted on agenda

Storage (Disk and Tape) Group

dCache - STAR hardware – issues will be resolved
ATLAS JBOD delivered and installed

HPSS – Stable

RACF Linux Farm/ Fabric Group

Singularity issues for ATLAS being worked on
Update the farm nodes afterwards
PHENIX - closed shared pool servers - to be used as Jenkins servers – software installed
NSLS II compute nodes – web requisition sent
ETA of equipment procurement – in October end of fiscal year

Condor, HPC – stable mode.

General Services Group

Reboot of AFS and web servers – announcements will be sent

Tools and Services Group

Services stable
BNLBox – New feature – Terms of service agreement – related banner, Users who login needs to accept this/check box

Topical Discussion – Facility Documentation

Follow-up discussion on web infrastructure update
Current site - www.racf.bnl.gov/docs
Drupal-based webpage in test mode - https://webtest.sdcc.bnl.gov/

Transfer/update data from current website
Feedback from user community

Backend/Frontend changes
User information in the RACF web page – shows dates of modifications
Documentation with older dates – obsolete services/not updated

New Drupal webpage – 2 weeks of effort
Feedback from liaisons and user community
Staff to work on updating documentation
Higher priority work– well laid out/documented – usefulness

Some Requirements:
How to get a New user account/Kerberos password change link
New user form instructions – SSH/weblink methods to change Kerberos password
Layout preferences

See slides posted on agenda