RACF/SDCC Network Operations – Status Report

3x new ELK servers delivered to CDCE, deployed in racks
Dedicated 2 frame CSI tape library to be deployed in CDCE
Delivery expected September beginning, space arrangements finished
New HPSS Core Server pair – delivered to CDCE, will be fully configured
New HPSS CSI dedicated mover and JBOD pair delivered and installed
NSLS II HPC cluster –2 racks to be deployed in QCDOC
Purchase of CPU racks and Arista ToR switch in progress
sPHENIX Central storage – First Instalment started – Purchase in progress, rack frame preparation scheduled

End of RHIC run approaching – finalize plans for the new RHIC mover equipment in CDCE by Storage/HPSS group
Finalize date - 12 hours intervention (6.00-18.00) for B515 SciCore Cut-In intervention

See slides posted on agenda

Storage (Disk and Tape) Group

dCache ATLAS – upgrade version 6.2 – new feature
BELLE II upgrade intervention – version 6.2 keep as same for experiment
Resolve JBOD version issues
dCache - STAR hardware – issues will be resolved
ATLAS JBOD delivered and installed

HPSS – preliminary plan for core sever downtime approx. one complete day - will be announced

RACF Linux Farm/ Fabric Group

NSLS II servers bid - computer nodes to be purchased
For EIC - Polarimetry servers – VMs to be used instead of Physical server
Singularity issue with the shell issue – workaround to be implemented

sPhenix servers – increase the limit to 10Gig RAM – node guard limit on sphnx0X was raised to 10GB

Condor, HPC – stable mode

General Services Group

Reboot of AFS and web servers – announcement sent
NX server - updated config tests / IPA OTP token generation
PHENIX/sPHENIX Webservers – cyber agreement

Tools and Services Group

sPHENIX VOMS discussion – OSG – will be able to run jobs at BNL – sorting out the mappings for the job issues

Other services stable

Topical Discussion – Facility Password Policy Change

SDCC not compliant with Cyber security regulations – not checked for weak passwords and not expired every 6 months
Plan – Min. length increase to 16 chars- multiple word passphrases allowed(removed multiple character classes requirement).
Passwords will not expire and DB of known compromised/bad passwords not allowed

Plan is to announce next week to users and open up the password system

Change through WebUI – https://web.sdcc.bnl.gov/apps/passwd/ or through the ssh.sdcc.bnl.gov gateway and using passwd command

2 weeks to change passwords, otherwise will disable accounts, users will then have to submit RT tickets to reset passwords
More reminders towards the end of the time period

Does not include Grid services

Email/Webmail passwords, HPSS passwords are not affected. HPSS keytabs are also not affected.

See slides posted on agenda