FACILITY NEWS & ANNOUNCEMENTS

Will be moving to Zoom for next Liaison meeting, Connection details will be provided

HEPIX meeting next week – Registration and timetable details provided. Registration is required for getting the zoom link and passcode

See slides posted on agenda

RACF/SDCC Network Operations – Status Report

New Dedicated 2-frame CSI tape library to be deployed in CDCE row 50N – assembly performed by IBM personnel and is powered up, Fiber and copper connectivity provisioned

HPSS - Replacement of old core servers with new ones completed Oct 6-7
NSLS II HPC Cluster – Purchase of the CPU racks and ARISTA ToR switch in progress
NSLS II Lustre Addition – Purchase of servers storage, rack frames, fibre material, rack frames on the way, CDUs already delivered

sPHENIX Central storage – First Instalment started – Purchase in progress, Rack frame is being finalized.
Consolidation of SDCC Facility cache DNS servers was finished earlier this week by GS group – announcement sent.

B515 SciCore Cut-In intervention is scheduled tentatively in Dec 1st,2020
Announcement for collaboration to be released in Nov, proceeding as planned.

BNL Wan connectivity was partially affected by ESnet wide optical backbone issue on Oct 1st, 2020, resolved in a couple of hours. Affected MS Teams Cloud service as well on Oct 2nd.

See slides posted on agenda

Storage (Disk and Tape) Group

HPSS Core migration done Oct 6-7 – report any issues
Working on BELLE II Rucio migration, BELLE II Calibration work
PerfSonar upgraded
ATLAS dCache MAS testing
 STAR XROOTd auth updates/ tests
ATLAS software week activities
sPHENIX dCache updates

See slides posted on agenda

RACF Linux Farm/ Fabric Group

Supermicro meeting on 10/6 to discuss NSLS II cluster details -ETA 5-7 weeks of delivery, will expedite.
HTC/HPC Singularity 3.6.3 upgrade
Liaisons will need to confirm 3.6.x singularity shell env variable solution is okay.
Updated successfully on one rack of ATLAS T1 hosts
Resolve CVMFS issue
Renamed and moved approx. 85 ATLAS T1 nodes to the shared pool
Docker hub pull-through-cache service up now and available for testing.
Test implementation of a diskless site for X-cache based ATLAS panda queue setup
Opening up access to farm nodes from the new NX terminal server hosts.

Condor – stable mode

See slides posted on agenda

General Services Group

Retire the rssh and atlasgw ssh gateways
 – set up 4 ssh.sdcc.bnl.gov gateway servers, delay announcement until the password change is done
NX testing – URL redirect implementation, testing for better OTP enrollment

As of 10/8 - 1069/1729 password changes
Out of 460 - 289 active but expired principals(never set password after the IPA migration)
Resolved many user password reset tickets

See slides posted on agenda

Tools and Services Group

Retire bnlbox-test.sdcc.bnl.gov DNS alias after last year’s migration
ELK – used for BNLBox and Globus monitoring – will be presented in future
Liaison meeting, migration of ELK activities to new cluster.
Belle II Conditions Database - Database software backend upgraded

sPHENIX VOMS discussion – OSG – will be able to run jobs at remote sites-Active discussions between NPPS and SDCC on RT ticket

See slides posted on agenda

Topical Discussion – ELK at the SDCC

Elastic overview, Node configurations and implementation in the facility.
Usage of storage and growth requirements

See slides posted on agenda