FACILITY NEWS & ANNOUNCEMENTS

Survey will be conducted to determine updates on current services from different experiments, topics of interest can be suggested.

User agreement/accountability – validity/security
Responsibility of users for content shared. In case of group accounts, this will be a single point of contact. Service owners are similarly responsible if the content cannot be traced to an individual.

See slides posted on agenda

RACF/SDCC Network Operations – Status Report

OSG storage backend purchase - JBODs to be delivered

NSLS II HPC cluster - Arista switch received

NSLS II Lustre addition – Rack frames are deployed and powered up
NSLS II infrastructure addition – Purchase of fibre materials and transceivers associated in progress
All new NSLS II systems in production after Dec 1st intervention.
First instalment of sPHENIX central storage is initiated - Rack frame 46-8 preparation over. Purchase of central sPHENIX dCache components in progress.
B515 SciCore Cut-In intervention schedules probably Dec 1st
Announcements for collaborations this week
Migration of functionality of all HPSS movers located in main BCF to HPSS movers in CDCE to happen during Nov 2 week.
Fiber Connectivity of HPSS to B515 SciCore dropped this week.
Construction of SMF fiber infrastructure is in final stages

See slides posted on agenda

Experimental Computing

STAR – upgrades before Run 21
Lustre storage testing

EIC related – S3 storage testing
CAD group involved in EIC simulation context
NP/QCD group interested in HPSS/Archival

Cyber – Tested WAF – Web application Firewall
Webpages rescanned – pages accessed more will be scanned. Investigating results analysis methods.

See slides posted on agenda

Storage (Disk and Tape) Group

SPHENIX dCache deployed – Head nodes arrived, waiting for 5PB JBOD
STAR – Write auth being tested
USATLAS – Changing config for TPC
HTTP/XROOT

BELLE II -Testing Calibration storage, calibration jobs, RUCIO migration work and testing continued, new DIRAC services, DOE reviews

HPSS RHIC move selection to CDCE on Nov 3rd completed
RHIC movers work done - report any issues

See slides posted on agenda

RACF Linux Farm/ Fabric Group

Gatekeeper puppet manifest for production hosts
SPHENIX config changes made using the spce01 gatekeeper
Added sPHENIX to rterm on the gateway/NX hosts
New Polarimetry VMs online
Centrify test host for NSLS2 AD – meeting with ITD to discuss details
One user crashed 4-5 STAR interactive nodes by using file transfer to GPFS for tens of thousands of jobs – figuring methods to avoid this issue.

Condor – stable mode

See slides posted on agenda

General Services Group

Retiring the rssh and atlasgw SSH gateway servers – updated MOTD on gateways
Disabled 2 of the cssh gateways - Campus ssh gateways to be renamed : cssh.sdcc.bnl.gov
Updated documentation for the SSH gateways
Mattermost server update last week
NX systems – New MFA/OTP enrollment testing
New user form group/experiment selections updated
Insure++ license renewal submitted

See slides posted on agenda

Tools and Services Group

BNLBox – updated to 17.0.10 and implemented Terms of Service Agreement, usage data info provided to CSI for accounting purposes

ELK – globus01 logs going to new elastic stack, testing nextcloud update.

Digital Repositories - Covid -19 Archive
 Application port (443) open to the world. Working with OneID to enable federation for authentication purposes

COVID-NLP – Follow up with CSI member to resolve dedicated VM issues.

BELLE II – general meeting held, upgrades on the Belle II Conditions DB

CVMFS – A missing link to recent OSG update in OASIS led to BNL and other US sites being blacklisted from ATLAS production.

See slides posted on agenda

Topical Discussion –
  HPSS Upgrade
  Monitoring of OSG CE Services

See slides posted on agenda